## Slide 1: Keck SSC Meeting – June 2013

## Slide 2: Observatory Report

## Slide 3: External funding efforts
Pending Federal proposals
  (1) OSIRIS detector upgrade (NSF ATI, PI Larkin): pending
  (2) Deployable Tertiary (NSF MRI, PI Prochaska): pending
  Overall funding climate for NSF AST is poor, due to sequestration, rescission & oversubscription. Serious issue is Senate language imposing a floor on cuts to operating facilities, which negatively impacts all grant programs.
ANU night exchange approved (15 nights/year for 5 years), solidifies funding for segment repair.

## Slide 4: Update on ongoing projects (1)
Segment repair
  Excellent technical progress on key processes (segment dis/assembly, summit transport, axial & radial repair procedures.)
  Final reviews will be end-2013/start-2014. 1st segment to be processed in March 2014, with full final review in Aug 2014.
  SSC tour of segment repair lab was very enlightening and confidence building

## Slide 5: Update on ongoing projects (2)
K2AO Center Launch
  recovery from vendor’s failure for delivering the launch telescope underway
  First light anticipated in Jan 2014, with shared risk observing in 2014-B. (Can switch back to old side-launch telescope daily.)
K1AO near-IR tiptilt
  Perhaps shared-risk observing in 2014-A, but probably 2014-B.
TCS Upgrade
  Excellent progress on items since DDR, including June 2013 successful review for outstanding issues
  To be completed for K2 in Jan 2015, K1 for Dec 2015
NIRES
  Pre-ship review is expected in October 2013
  SSC continues to wait eagerly for this capability

## Slide 6: MSIP Context
Background
  New NSF mid-scale program
  Project scale 4 - 40M$ total over 5 years
  First year program budget 7M$/year
  4 categories ranging from large facilities to TSIP-like telescope access, but should not worry too much about which category to propose in
  Competition will be very strong (many known projects will submit to this)
SSC endorses a submission of a MSIP proposal for NGAO

## Slide 7: FY14 Plan
Overall principles
  Maintain current level of user support for existing instruments
  Execute segment repair and TCS upgrade
  Advance the ongoing new instrument commitments, including KCWI and near term AO enhancements on the path to NGAO.
The SSC notes that the science strategic plan is out of date and should be updated.

## Slide 8: FY14 Plan
System is getting older and requires significant investment with following FY14 Priorities
  Night-time operations
  Segment Repair
  TCS Upgrade
  K1 IR Tip Tilt
  NIRES
  K2 laser infrastructure
  KCWI preparation
SSC requests that an additional ~$100k be allocated for a new blue grating for DEIMOS if possible.
SSC enthusiastically supports FY14 plan

## Slide 9: KCWI Status after DDR
PI Martin presented an impressive list of managerial and technical progress since the Feb 2013 SSC meeting so that the cost and schedule will soon be better understood and more under control.
Technical:
  A long list of technical progress was presented, including purchasing optics, completion of drawings for fabrication, FEA models for optics mounts, etc. The SSC was impressed with the progress.
  The SSC is very impressed and appreciative of PI Martin’s receptiveness to suggestions from the SSC and previous review committees in making the suggested technical and managerial changes.

## Slide 10: KCWI Update
The team is making regular Keck SSC updates to allow SSC to follow progress on a regular basis in addition to the monthly NSF-TSIP updates that the team is already providing.
Several descope options that were discussed previously (Feb 2013 SSC meeting) have been implemented:
  Straight through guider instead of annular guider
    The design for this is now complete and the KSAT concurred.
  Defer purchase of multiple gratings until later in the project.
    The grating purchases are waiting pending input from the KSAT.
  Use bare aluminum coatings instead of protected silver (except on IFU).
    To mitigate cost and risk, a combination of multilayer silver, aluminum, and high-performance multilayer coatings will be used.
Regarding deferring the fabrication of the red side:
  The SSC encourages the team to keep very careful track of the as-built drawings.
  The SSC also recommends staying with the strategy of deferring delivery of the red side, even though it will likely make the red side more expensive. Several concerns (funding, distraction from effort on the blue side) were raised, but did not motivate the SSC to change it’s recommendation.

## Slide 11: Near Term Future Federal Proposals
The SSC strongly endorses the submission of a ATI proposal to upgrade the NIRSPEC detector.
For the next MRI opportunity, KCWI-R should be submitted. This will require an MRI slot at Caltech.
If KIDM (deployable tertiary) is not funded this MRI round, resubmit it. Proposal is strategically important, matching funds already identified.
The SSC encourages a UCO MRI proposal for development of robust, highly efficient, wide bandpass reflection coatings for large optics used at Keck and at other observatories (including the TMT).

## Slide 12: DEIMOS Upgrade Revisited
The DEIMOS upgrade is being considered based on a previously approved concept study.
Regarding the potential detector upgrade, a chart of QE vs lambda shows that improvement potential is mostly at the extreme ends of the wavelength range, from 65% to 80%, with more modest improvement in 6000-9000 Å range, from 85% to 95%.
Best possible chip is currently non-existent.
Estimated cost for detector system replacement is $3M.
Also, DEIMOS is over 10 years old and mechanisms are showing signs of age (especially flexure control system).

## Slide 13: DEIMOS Upgrade Revisited
Rockosi estimated $122k for a phase 2 concept study (p22 of concept study report), some of which has already been funded through KCWI effort. The portion now requested for testing detectors is $20k.
Consider the DEIMOS upgrades against other urgent observatory needs.

## Slide 14: DEIMOS Upgrade Revisited
SSC asks that Rockosi come back when she has a device in hand, and 20K request for funds for a study will be considered.
From Luca Rizzi: Most smaller DEIMOS problems have been fixed at present, so there are no critical fixes in queue. Computer obsolescence is a concern.

## Slide 15: Keck Observatory Archives Issues
The SSC is very pleased with the expansion of KOA to cover all Keck instruments.
After consulting the UC, Caltech, and UH communities, the SSC decided that abstracts submitted as part of the proposal cover sheet for applications for Keck observing time should not be made publicly available through KOA and/or the ADS.